# Medical AI Pipeline — Audit Report

Project: VIT_SET_Project-1  |  Date: April 7, 2026  |  Branch: main

# PIPELINE vs CODE — Layer-by-Layer Audit

## Layer 1 · Multimodal Input Router

| Component (Docs) | Status | File / Notes |
| --- | --- | --- |
| MultimodalRouter / detect_modality | BUILT | src/preprocessing/multimodal_router.py |
| DICOMReader (pydicom optional import) | PARTIAL | multimodal_router.py — optional try/except |
| ECGLoader (CSV/EDF/XML text parse) | BUILT | multimodal_router.py |
| AudioLoader (WAV/MP3) | BUILT | multimodal_router.py |
| Genomics upload handler (VCF/FASTQ) | BUILT | multimodal_router.py |
| NiftiReader (nibabel — NIfTI/brain MRI) | MISSING | — nibabel not wired |
| MissingDataAgent (dialogue flow) | PARTIAL | safety_rails.py — prompts only |
| FHIR R4 / HL7 format parsing | MISSING | — |
| FormatValidator (schema validation) | MISSING | detect_modality() is filename heuristic only |

## Layer 2 · Clinical Entity Extraction (NER)

| Component (Docs) | Status | File / Notes |
| --- | --- | --- |
| Bio_ClinicalBERT NER | PARTIAL | clinical_ner.py — gated MEDICAL_AI_USE_BIOMED_NER=1 |
| NegEx negation detection | PARTIAL | _is_negated() — 4-token window (not full NegEx) |
| DomainClassifier | BUILT | src/preprocessing/domain_classifier.py |
| ECGProcessor (NeuroKit2) | BUILT | src/preprocessing/ecg_processor.py |
| ImagePreprocessor | BUILT | multimodal_router.py — pixel mean/std stats |
| FeatureNormalizer | BUILT | src/preprocessing/normalizer.py |
| UnitConverter | MISSING | — |
| MissingValueImputer | BUILT | FEATURE_MEDIANS fallback in each model.preprocess() |

## Layer 3 · Model Registry (14 models in docs)

| Component (Docs) | Status | File / Notes |
| --- | --- | --- |
| DiabetesModel (XGBoost) | BUILT | src/models/diabetes_model.py |
| HeartModel (XGBoost) | BUILT | src/models/heart_model.py |
| PneumoniaModel | PARTIAL | src/models/pneumonia_model.py — rule-based stub |
| CKDModel (LightGBM) | MISSING | — not yet created |
| SepsisModel (LightGBM) | MISSING | — not yet created |
| ImageRouter (ViT/CLIP) | MISSING | imaging_extension.py only — not wired |
| ECGModel (1D-ResNet PTB-XL) | MISSING | signal proxy used |
| EchoModel (EchoNet) | MISSING | — |
| BiomedCLIP zero-shot | MISSING | referenced in imaging_extension.py only |
| xray_pneumonia ViT HF | MISSING | nickmuchi/vit model not loaded |
| mri_brain EfficientNet HF | MISSING | Devarshi/Brain_Tumor model not loaded |
| skin_lesion HF | MISSING | — |
| lung_sounds CNN HF | MISSING | audio pixel-proxy used |
| polyp_endo HF | MISSING | — |
| ModelRegistry | BUILT | src/models/registry.py |

## Layer 4 · SHAP + Ensemble

| Component (Docs) | Status | File / Notes |
| --- | --- | --- |
| SHAPExplainer (TreeExplainer) | BUILT | src/inference/shap_explainer.py |
| SHAP → RAGQueryBuilder | BUILT | src/rag/retriever.py — shap_to_rag_query() |
| EnsembleVoter | MISSING | src/inference/ensemble.py — passthrough_score() stub |
| KernelExplainer (NN) | MISSING | — |
| PlattCalibrator | MISSING | — |
| SeverityCalibrator | PARTIAL | domain amplifiers inside each model.predict() |
| WaterfallPlotter | MISSING | SHAP bar chart in Streamlit only |

## Layer 5 · RAG Pipeline

| Component (Docs) | Status | File / Notes |
| --- | --- | --- |
| ChromaDB VectorStore | BUILT | src/rag/vector_store.py — PersistentClient + cosine |
| PubMed Ingestor (Entrez) | BUILT | scripts/ingest_pubmed.py — 73 real abstracts |
| DomainFilter | BUILT | vector_store.query(domain_filter=...) |
| BioLORD-2023 Embeddings | MISSING | uses all-MiniLM-L6-v2 instead of FremyCompany/BioLORD-2023 |
| MMR Retriever (diversity=0.3) | MISSING | simple cosine query — no Maximal Marginal Relevance |
| HallucinationGuard (RAGAS) | PARTIAL | snippet_guard by default; RAGAS gated MEDICAL_AI_USE_RAGAS=1 |
| Abstract coverage (500+/domain target) | PARTIAL | 73 total vs ~1500+ target |

## Layer 6 · LLM Synthesis

| Component (Docs) | Status | File / Notes |
| --- | --- | --- |
| Llama-3-8B via Groq | PARTIAL | src/synthesis/llm_reporter.py — needs MEDICAL_AI_USE_LLM=1 + GROQ_API_KEY |
| LangChain Prompt Template | PARTIAL | llm_reporter.py — opt-in only |
| SafetyRails | BUILT | src/synthesis/safety_rails.py |
| CriticalFlagger | BUILT | build_safety_flags() → urgent_review flag |
| FaithfulnessFilter | BUILT | hallucination_guard.py — basic snippet check |
| DisclaimerAppender | BUILT | MEDICAL_DISCLAIMER constant appended |
| StreamingReporter (WebSocket) | MISSING | no WebSocket endpoint in main.py |

## Layer 7 · Serving

| Component (Docs) | Status | File / Notes |
| --- | --- | --- |
| FastAPI (uvicorn) | BUILT | src/api/main.py — 8+ endpoints |
| Pydantic Schemas | BUILT | src/api/schemas.py |
| Streamlit UI | BUILT | frontend/app.py — gauge + SHAP + citations + safety tabs |
| JSONL Audit Log | BUILT | src/api/audit.py — UUID + timestamp per prediction |
| Docker + docker-compose | BUILT | Dockerfile + docker-compose.yml present |
| CORS Middleware | MISSING | not added to FastAPI app in main.py |
| Authentication | MISSING | — no API key / JWT |
| WebSocket Stream | MISSING | — |
| PDF Export (fpdf2) | MISSING | — fpdf2 not installed/wired |
| GCP Cloud Run config | MISSING | no cloudbuild.yaml or Cloud Run YAML |

# Summary — Component Coverage per Layer

| Layer | Doc Components | Built ✓ | Partial ⚠ | Missing ✗ |
| --- | --- | --- | --- | --- |
| L1 Input Router | 9 | 4 | 2 | 3 |
| L2 NER/Preprocess | 8 | 5 | 2 | 1 |
| L3 Model Registry | 15 | 3 | 1 | 11 |
| L4 SHAP/Ensemble | 7 | 2 | 1 | 4 |
| L5 RAG Pipeline | 7 | 3 | 2 | 2 |
| L6 LLM Synthesis | 7 | 4 | 2 | 1 |
| L7 Serving | 10 | 5 | 0 | 5 |
| TOTAL | 63 | 26 | 10 | 27 |

# Team Guide Checklist Status

| Checklist Item | Status |
| --- | --- |
| GitHub repo + folder structure | DONE |
| Python env + requirements.txt | DONE |
| Smoke test (medical_ai_e2e.py) — 8/8 PASS | DONE |
| DiabetesModel trained (AUC > 0.85) | DONE |
| HeartModel trained (AUC > 0.85) | DONE |
| SHAP explainer working | DONE |
| FastAPI /predict returning JSON | DONE |
| Streamlit UI: gauge + SHAP chart | DONE |
| Safety disclaimer on all outputs | DONE |
| Docker container builds | DONE |
| ingest_pubmed.py working (73 abstracts) | DONE |
| PneumoniaModel trained XGBoost | PARTIAL — rule-based only |
| 500+ abstracts/domain in ChromaDB | PARTIAL — 73 total |
| RAGAS faithfulness > 0.8 | PARTIAL — snippet guard |
| CKD + Sepsis models | MISSING |
| HuggingFace imaging models wired | MISSING |
| BioLORD-2023 embeddings | MISSING — using MiniLM |
| MMR retriever | MISSING |
| CORS + Auth on API | MISSING |
| PDF export (fpdf2) | MISSING |
| Deployed Streamlit Cloud / Render | MISSING |

# Priority Implementation Gaps (Ordered)

1. BioLORD-2023 replacing MiniLM in vector_store.py — high impact, doc-required

2. MMR diversity in vector_store.query() — doc-required for retrieval quality

3. Abstract volume — 73 vs 1500+ target (run ingest at higher --limit)

4. CORS middleware — needed for any frontend/browser client to call API

5. CKD + Sepsis models — Phase 2 checklist items

6. PneumoniaModel — replace rule-based with trained XGBoost (Kaggle Chest X-Ray)

7. HuggingFace imaging models (ViT xray, EfficientNet brain) — Phase 3

8. WebSocket streaming endpoint — Phase 5

9. PDF export (fpdf2) — Phase 5

10. Deployment (Streamlit Cloud + Render) — Phase 5